# Taxi Fare Estimation Project Proposal – Automatidata & TLC

## Overview:

Automatidata, in partnership with the New York City Taxi and Limousine Commission (TLC), will develop a regression-based fare prediction model and a rider-facing tool that provides taxi fare estimates before each trip. This will enhance transparency, increase rider trust, and improve operational efficiency for TLC.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Deshawn Washington — Data Analysis Manager |
| 1a | Write a project proposal Plan |  | Uli King — Senior Project Manager |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Luana Rodriquez — Senior Data Analyst |
| 2a | Begin exploring the data Analyze |  | Deshawn Washington — Data Analysis Manager |
| 3 | Data exploration and cleaning Plan and Analyze | - ● EDA report - ● Tableau dashboard/visualizat ions | Luana Rodriquez — Senior Data Analyst |
| 3a | Visualization building Construct and Analyze | - Tableau dashboard/visualizations | Uli King — Senior Project Manager |
| 4 | Compute descriptive statistics Analyze | - ● Analysis of testing results between two important variables - ● Share results of testing | Deshawn Washington — Data Analysis Manager |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Udo Bankole — Director of Data Analysis |
| 5 | Build a regression model Analyze and Construct | ● Review testing results ● Determine the success of the model | Luana Rodriquez — Senior Data Analyst |
| 5a | Evaluate the model Execute | - Determine the success of the model | Udo Bankole — Director of Data Analysis |
| 6 | Communicate final insights with stakeholders Execute | - Final model |  |
| 6a | Not necessary for this project Select PACE stage | - Report to all stakeholders |  |