# TikTok Project Proposal

## Overview:

TikTok’s data team will build a predictive model that classifies whether user-reported content contains a claim or an opinion. This project will streamline moderation, reduce report backlog, and improve trust and safety on the platform.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Rosie Mae Bradshaw — DS Manager |
| 1a | Write a project proposal Plan |  | Mary Joanna Rodgers — PM Officer |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Orion Rainier |
| 2a | Begin exploring the data Analyze |  | Orion Rainier |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report | Orion Rainier |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Mary Joanna Rodgers — PM Officer |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables | Willow Jaffey — DS Lead |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Orion Rainier — DS |
| 5 | Build a regression model Analyze and Construct |  | Willow Jaffey — DS Lead |
| 5a | Evaluate the model Execute | - Determine the success of the model | Rosie Mae Bradshaw — DS Manager |
| 6 | Build a machine learning model Construct | - Final model | Willow Jaffey — DS Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Willow Jaffey — DS Lead |

Note: The estimated times for the milestones in the example equate to the length of the courses where you will learn the necessary skills. Realistic timelines when working with actual clients and data scientists as a data scientist would most likely have tight deadlines, for example:

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks