## Slide 1: Predictive Maintainence Project proposal
Objective
The data team’s objective is to use the power of predictive maintenance to monitor the performance of delivery vehicles, before they cause costly downtime or delays.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Milestone 1
Milestone 2
Milestone 3
Milestone 4
Constructing and Executing stages
Outline project workflow
Gather data from various sources
Identify software/hardware needs
Stakeholders updated
2–3 weeks
Clean, convert, and format data
Data ready for modeling
Stakeholders updated
2–3 weeks
Finalize modeling strategies
Build machine learning models
Test models for accuracy
Machine learning model
Stakeholders updated
4 weeks
Finalize results
Share findings with stakeholders
Incorporate feedback
Visualizations
Executive summary
Results
3 weeks